## Slide 1
FORWARD-DEPLOYED ENGAGEMENT · PROOF OF CONCEPT KICKOFF
Enterprise AI
Operating Model
Giving enterprise agents useful freedom without granting ambient authority — and the twelve-week plan to prove it on one real path in [CLIENT]'s estate.
AEGISES
CLIENT · [CLIENT] · KICKOFF · [DATE] · REF · [ENGAGEMENT ID] · CONFIDENTIAL
Notes: Before you speak. Do not start on this slide. Let it sit for fifteen seconds while the room settles. Open with the room, not the deck: "There are six disciplines in this room and every one of you has been in a meeting like this before. Most of them didn't ship. I want to tell you in the first ten minutes exactly what would make this one different — and exactly what would make us stop." Say the timebox out loud: 90 minutes. 35 on architecture, 25 on your estate, 20 on the plan, 10 on decisions.

## Slide 2
00
HOW THIS SESSION WORKS
This session has one job: leave the room with five decisions made.
Everything else is context for those five. If we run out of time, we cut architecture depth — not the decisions.
TIME | SECTION | PRIMARILY FOR
0:00 | The case — why the control problem is already live | Executives · AI practice
0:12 | Reference architecture — six planes, one crossing fabric | Architects · Platform
0:47 | Your estate — reuse, extend, gap by discipline | All lanes
1:12 | The proof of concept — scope, success, kill criteria, plan | Everyone
1:32 | Decisions | Executive sponsor
Interrupt on facts, hold on opinions. If we state something about your environment that is wrong, correct us immediately — we would rather be wrong in minute 12 than build on it for a month.
LEAVING WITH
Five decisions
1
The first path and its accountable owner
2
The risk tiers and who assigns them
3
Reuse-first incumbents for identity, telemetry, gateway
4
The joint team and weekly gate cadence
5
The kill criteria — approved as written, or amended today
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: The one job framing is the whole point of this slide. Kickoffs fail when they end in "great, send us the deck." This one ends in five named decisions. Point at the right-hand column and say: "If we get to minute 90 and these five are still open, this session failed — and I'd rather find that out today than in week six." Invite interruption explicitly: "Architecture questions land in section 2. Anything about your estate, hold for section 3 — but if I say something that is factually wrong about your environment, stop me immediately. I would rather be corrected in minute 12 than build on it for a month."

## Slide 3
00
NAVIGATION
Six disciplines are in this room. None of them is an audience.
Each lane has a page written specifically for it. If you only have ten minutes, read slides 4, 8, 25 and 32 — that is the whole argument and the whole commitment.
DEPTH 1 · 10 MIN
Executive
What is being claimed, what it costs, what would make us stop, and what you are deciding today.
Slides 04 · 08 · 25 · 26 · 32
DEPTH 2 · 35 MIN
Architecture & platform
The six planes, the runtime path every consequential call follows, the five invariants and how each one is tested.
Slides 09 – 15 · 17
DEPTH 3 · 25 MIN
Discipline lanes
One page each for platform & DevOps, data governance, data engineering, AI practice, and security & audit — what changes, and what does not.
Slides 18 – 21
TEMPLATE
Fields in [BRACKETS] are discovery inputs, not claims — they are filled from the week-0 intake sheet in the appendix, which is the last slide of this deck.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: This slide buys you credibility with a mixed room. Six disciplines are sitting here and five of them are worried they are about to sit through someone else's meeting. Say: "Everyone gets sections 1 and 4. Section 2 is for the architects. Section 3 has a page addressed to each of you by name. Nobody is decoration in this room." If the CIO has to leave early, tell them now which four slides matter: 4, 8, 25, 32.

## Slide 4
01 / THE CASE
Your agents already have authority.
Today it is ambient, unattributable,
and effectively un-revocable.
Every service account, long-lived key and shared secret an agent can reach is a standing grant that no one issued, no one reviews, and no one can withdraw inside a day. The hard part was never making agents call tools. It is making every consequential action discoverable, authorizable, constrainable, interruptible, observable and explainable.
DISCOVER
Find capability, owner, health, version
GOVERN
Decide who may perform which action
EXECUTE
Run inside a bounded, observable path
REACT
Turn evidence into governed automation
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: This is the slide the whole engagement rests on. Slow down. The move: do not argue that agents are dangerous. Argue that the authority already exists and is simply unattributed. That reframes the conversation from "should we allow this" — which invites a political fight — to "can we see what we already allowed," which nobody can argue against. The question to ask the room, then wait: "If an agent took a consequential action in your estate last Tuesday, how long would it take to tell me which human that authority traces back to?" Let the silence do the work. Do not rescue them. If someone says "we don't have agents in production yet" — that's the best possible answer. Say: "Then you get to build the boundary before the estate exists. That is the cheapest this will ever be."

## Slide 5
01
THE CASE
Enterprise agent programs stall in four recognisable ways.
Not one of these is a model problem. Each is an operating-model problem wearing a model problem’s clothes. Which of these four sounds most like [CLIENT] today?
PATTERN 01
The pilot that cannot graduate
Tell: “We have forty pilots and nothing in production.”
Root cause: no control contract, so every promotion triggers a bespoke security review that never finishes.
→ Control plane
PATTERN 02
The parallel estate
Tell: the AI team has stood up its own identity, secrets and logging.
Root cause: agents treated as a new platform rather than a new class of actor inside the platform you already run.
→ Platform plane
PATTERN 03
The ontology cathedral
Tell: “We are fourteen months into the enterprise data model.”
Root cause: shared semantics made a prerequisite instead of a destination, so nothing consequential ships.
→ Knowledge plane
PATTERN 04
The unauditable win
Tell: “It works, but Risk will not sign it off.”
Root cause: “the model decided” offered as an audit explanation, which no dashboard repairs after the fact.
→ Telemetry fabric
The common root: all four begin by choosing products, then discover the responsibilities afterwards. This architecture inverts that order — and that inversion is the entire proposition.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: Do not present this. Diagnose with it. Read the four tells aloud and ask the room which one they recognise. Someone always laughs at one of them — that is the one they have. Each pattern's root cause maps to a specific plane of the architecture, which is how you earn the transition into section 2. Say the mapping out loud. Watch for: the exec picking pattern 1 while the platform lead picks pattern 2. That disagreement is diagnostic gold — it means the AI team and the platform team have not spoken. Note it and raise it in the working-model slide. Timing: 4 minutes. Do not let this become a war-story session.

## Slide 6
The goal is not maximum autonomy.
It is the maximum useful autonomy
an organization can govern
with confidence.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: Twenty seconds. Do not elaborate. The temptation is to explain it — don't. It is the sentence people will repeat in the meeting after this one, and explanation dilutes it. If you say anything, say only: "Notice what that sentence does not say. It does not say 'safe'. It says governed with confidence — and confidence is a measurable property, which is what makes the next eighty minutes possible."

## Slide 7
01
THE CASE
Standardize the control contract. Keep every product replaceable.
We treat this as an operating-model problem before it becomes a product-selection problem. The enterprise needs stable responsibilities and contracts; the technologies underneath them should stay swappable.
Five responsibilities make up the contract: identity, policy, capability, observability and evidence. Fix those, and organizations remain free to choose the products that implement each one — cloud by cloud, region by region, decade by decade.
FIXED FOR TEN YEARS
Responsibilities · interfaces · evidence schema · the runtime path
CHOSEN PER CONTEXT
Policy engine · gateway · runtime · mesh · store · model
What this buys the CIO: the ability to change any single product in the stack without renegotiating the security posture of everything above it.
WHAT THE ARCHITECTURE OPTIMIZES FOR
Every action crosses an explicit control boundary.
Permissions can narrow through delegation but never silently widen.
Services are discovered by capability and policy context — not hard-coded endpoints alone.
Operations hold health, version, ownership, evidence and an off switch in one place.
Existing enterprise investments are reused wherever they satisfy the responsibility.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: This is the commercial and architectural position simultaneously. "Standardize the contract, keep the products replaceable" is what makes this survivable for a CIO who has three cloud vendors and a five-year Okta contract. Say the loss-aversion line explicitly: "Nothing on this slide asks you to rip anything out. If your incumbent satisfies the responsibility, it stays. We are adding a contract, not an estate." Watch shoulders drop. The right-hand list is the acceptance criteria for the architecture as a whole — every one of them reappears as a testable invariant on slide 14.

## Slide 8
01
THE CASE · THE COMMITMENT
What we are asking you to believe for twelve weeks.
Stated so that it can fail. Every one of these six is instrumented, and the instrumentation is yours to keep whatever the outcome.
In twelve weeks we will place one consequential action behind an explicit control boundary and demonstrate six properties on it.
PROPERTY 01
Attribution
Every action traces to a human, a workload and a decision.
PROPERTY 02
Attenuation
Delegated authority narrows; it never widens.
PROPERTY 03
Revocation
Authority can be withdrawn inside a bounded, measured window.
PROPERTY 04
Containment
The blast radius of a wrong action is bounded by construction.
PROPERTY 05
Evidence
One correlated record answers an auditor without a human narrator.
PROPERTY 06
Bypass-resistance
The registered path cannot be routed around at the resource.
And the counter-commitment: if any one of the six fails to hold, the architecture is wrong for [CLIENT] and you should not scale it. We will say so ourselves, in week ten, in writing.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: The most important slide for the executive sponsor. This is where a kickoff stops being a point of view and becomes a contract. Land the last sentence hard and then stop talking: "If any one of the six fails to hold, the architecture is wrong and you should not scale it. We will tell you that ourselves, in week ten, in writing." Consultancies do not usually pre-commit to the conditions of their own failure. That is precisely why it works. Expect the sponsor to look up from their phone here. Likely challenge: "Six properties in twelve weeks is ambitious." Correct answer: "Six properties on one path is modest. Six properties across your estate would be fantasy. The scope discipline is the reason it is achievable."

## Slide 9
02
REFERENCE ARCHITECTURE · EXECUTIVE VIEW
Six responsibility planes, one crossing fabric.
Responsibilities are fixed. Product selections are contextual. The control plane is the only genuinely new layer — the knowledge plane is the destination, and is deliberately out of scope for this proof of concept.
Experience & Business
How people and agents express intent
Human interfaces
Portals, copilots, approvals
Agent orchestrators
Planning, delegation
Business workflows
Durable, deterministic process
Scheduling
Time, recurrence, delay
Service catalog
Capability, owner, health
Control Plane
How authority is expressed and decided
Identity
Human, workload, agent
Policy decision
Actor × action × resource
Capability grants
Short-lived, scoped authority
Governance
Risk tiers, approvals
Lifecycle controls
Version, rollout, breaker
Knowledge & Ontology
Out of POC scope · north star
Enterprise ontology
Shared concepts
Knowledge services
Search, retrieval, graphs
Memory & state
Session, task, durable
Provenance & lineage
Source, freshness, owner
Semantic metadata
Schemas, policies
Execution Plane
How authorized work is carried out
Software calls
Deterministic request/response
Agent calls
Delegated longer-running work
Mediation boundary
Capability enforcement
Workflow runtime
Durability, compensation
Event processing
Streaming, reactions
Platform Plane
How workloads scale and connect
Compute platform
Kubernetes, edge, cloud
Messaging fabric
Kafka, NATS, event mesh
API management
Ingress, quotas, routing
Network controls
Identity, egress, segmentation
Runtime isolation
Containers, microVMs
Resource Plane
Where enterprise value and risk reside
AI & inference
Local, managed models, GPUs
Enterprise SaaS
CRM, ERP, ITSM
Data platforms
Databases, lakes, warehouses
Cloud resources
Infrastructure, managed services
Custom & legacy
Internal systems and OT
Event & Telemetry Fabric
Cross-cutting evidence and governed reaction
OpenTelemetry context → traces · metrics · logs · decision evidence → event bus → alerts · remediation · approvals · scaling
AEGISES
RESPONSIBILITIES ARE FIXED · PRODUCT SELECTIONS ARE CONTEXTUAL
Notes: The money slide. Budget six minutes and use the build. Press → to reveal one plane at a time — do not show the whole stack at once, it reads as noise and the room stops listening. Reveal order and the line for each: - Experience — "where intent is expressed. You already have all five of these." - Control — "this is the only genuinely new thing on the page. It is coloured differently because it is the argument." - Knowledge — "drawn as a dashed outline on purpose. It is the destination, not a prerequisite, and it is explicitly out of POC scope." - Execution / Platform / Resource — "these are yours. We are not touching them." - Fabric — "and every one of those crossings emits evidence." The sentence that makes the slide land: "Count the boxes you already own. Twenty-five of the thirty. We are adding one row and a contract." Likely challenge — "isn't the control plane a bottleneck?" Answer now, don't defer: "Only if you make every request synchronous through one service. We don't — slide 15 lists that as an explicit non-goal, and slide 11 shows the local-verification path."

## Slide 10
02
REFERENCE ARCHITECTURE · THE CRUX
The control plane is the only genuinely new layer.
Four of its five responsibilities already exist in your estate under different names. The one that usually does not is capability grants — and that is where most of the engineering effort goes.
RESPONSIBILITY | ANSWERS | IN ESTATE?
Identity Human, workload and agent | Who or what is acting, and on whose behalf? | REUSE
Policy decision Actor × action × resource × context | May this actor perform this action, right now? | EXTEND
Capability grants Short-lived, scoped, attenuable | How is that decision carried to the thing enforcing it? | GAP
Governance Risk tiers, approvals, exceptions | Who decided this action class was acceptable, and when? | REUSE
Lifecycle controls Version, rollout, circuit breaker | How do we stop it — in seconds, without a deploy? | EXTEND
THE UNFAMILIAR ONE
A grant is not a role
A role describes what an actor is, and persists. A grant describes what an actor may do — bound to an audience, an action, a scope and an expiry — and is designed to die.
→ Audience-bound — usable only at the intended resource
→ Attenuable — a holder can narrow it, never widen it
→ Short-lived — expiry is the default revocation mechanism
→ Verifiable offline — routine work needs no round trip
Design tension we resolve in week 4, together: offline verification gives you latency; online decisions give you instant revocation. High-risk actions get the round trip. Routine actions get local verification with a short TTL. Where [CLIENT] draws that line is a governance decision, not an engineering one.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: Five minutes. This is where architects decide whether you are serious. Lead with the disarming line: "Four of these five you already have. We are not asking you to buy an identity provider." Then spend your time on capability grants — the one row that is genuinely unfamiliar in most enterprises. The analogy that works: "A role says what you are. A grant says what you may do, to what, for how long, on whose behalf. Roles are the wrong shape for an actor that exists for ninety seconds." Expect pushback from IAM: "This is just OAuth scopes." Fair — and the honest answer is: "Partly. The delta is attenuation and audience binding. A scope cannot narrow itself when it is handed to a sub-agent. That is the property we are testing in week five."

## Slide 11
02
REFERENCE ARCHITECTURE · RUNTIME MODEL
Every consequential call follows one explainable path.
Implementation varies by risk tier. The logical sequence does not — it stays legible to engineers, operators, security and auditors alike.
1
Express intent
A human, workflow or agent requests a capability — not an endpoint.
2
Establish identity
Resolve human, workload, agent type and delegated authority.
3
Discover
Find eligible services by capability, locality, health, cost, version.
4
Decide policy
Actor, action, resource, context, risk, breaker state, delegation limits.
5
Convey authority
Issue a short-lived grant bound to audience, action, scope, expiry.
6
Enforce
The mediation boundary verifies the grant and exposes approved interfaces only.
7
Execute
Run locally, at the edge or in cluster with the required isolation.
8
Produce evidence
Correlate decision, grant, version, runtime, side effects, outcome.
trace_id 4f2a…c81b on_behalf_of user:[EMPLOYEE] actor agent:claims-triage/v3.1 capability [ACTION] decision permit policy tier2-writeback@v11 grant aud=claims-api scope=case:write ttl=90s enforced_at mediation-boundary/v2.4 isolation sandboxed side_effects 1 write · reversible outcome ok · 214ms
This record — not the demonstration — is the deliverable. If an auditor can read it without a human narrating what the agent “was trying to do”, the architecture is doing its job.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: Four minutes. Walk the eight steps with your finger, then stop on the evidence record. The evidence block at the bottom is the slide's real payload. Say: "That record is the deliverable. Not the demo — the record. If an auditor can read that without a human translating it, the architecture works." Steps 4 and 5 are tinted because they are the crux — the decision and the conveyance of that decision. Everything before is discovery; everything after is consequence. For the DevOps lane specifically: point at step 8 and say "this is emitted by the boundary, not by the service. Your teams do not write this instrumentation."

## Slide 12
02
REFERENCE ARCHITECTURE · NORTH STAR
Shared semantics are the destination, never the prerequisite.
The control plane answers “may this actor perform this action?” The knowledge plane answers “what does this request mean, and which evidence supports the result?” Keeping them distinct stops a vector store from quietly becoming an authorization layer.
IN POC SCOPE
Minimum viable implementation
Catalog metadata, schemas, curated retrieval sources and explicit provenance. Memory stays narrow, task-bound and disposable. Enough to prove governed invocation without making an ontology programme a dependency.
BEYOND POC
North-star implementation
A federated enterprise ontology connecting business concepts, service capabilities, policies, data products, owners and evidence. Agents request meaning and capability rather than vendor endpoints.
STAGE 1
Cataloged
Named services, schemas, owners, classifications and approved sources.
STAGE 2
Semantically connected
Shared vocabulary, entity resolution, provenance and relationship-aware retrieval.
STAGE 3
Governed organizational memory
Policy-aware context, reusable knowledge products, feedback loops, measured grounding quality.
The critical separation. Ontology describes meaning. Policy determines authority. Retrieval supplies evidence. Models generate or choose actions. Combine these into one opaque “AI layer” and you create an assurance problem that no dashboard can repair afterwards.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: This slide exists to protect the engagement from the ontology cathedral — pattern 03 on slide 5. If [CLIENT] has an ontology programme in flight, this is the slide where its owner decides whether you are an ally or a threat. Be an ally, explicitly. Say: "We are not competing with the ontology programme and we are not waiting for it. The POC uses catalog metadata and curated sources. Everything we emit — capability semantics, provenance, ownership — is an input the ontology programme can consume later." The critical separation box is the line to land: ontology describes meaning, policy determines authority, retrieval supplies evidence, models choose actions. Collapse those four into one "AI layer" and you have created an assurance problem no dashboard repairs.

## Slide 13
02
REFERENCE ARCHITECTURE · CROSS-CUTTING
Telemetry is what you collect. Evidence is what survives an auditor.
One invocation context is carried through policy, routing, runtime and backend. That single correlation is the difference between a dashboard and a defensible answer.
THE CONTRACT
A single OpenTelemetry context propagates from intent through decision, grant, enforcement, execution and outcome. Vendor-neutral by design, so the backend stays replaceable.
Emitted by the boundary — not by your service teams. Adopting the golden path means inheriting the instrumentation, not writing it.
GOVERNED REACTION
Telemetry may trigger automation — scaling, remediation, approvals, breaker trips. But the reaction is itself an action, and crosses the same control boundary as any other.
An auto-remediation with ambient authority is just a faster incident.
QUESTIONS THIS MAKES ANSWERABLE
Which human does this action ultimately trace back to?
Which policy version permitted it, and who approved that version?
What was the grant’s scope and expiry at the moment of use?
Which service version and runtime actually executed it?
What side effects occurred, and are they reversible?
Were there attempts on this path that were denied — and why?
If we revoke now, how long until the last valid grant expires?
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: Three minutes. This is the slide for the SRE and the observability owner. Lead with reuse: "We are not building an observability estate. We are adding semantic conventions to the one you already run." Name their tool out loud if you know it. The distinction that matters: telemetry is what you collect; evidence is telemetry that has been correlated well enough to answer a question under adversarial scrutiny. Most enterprises have the first and not the second. The governed-reaction point is where security leans in: telemetry may trigger automation, but the reaction is itself a policy-bound action that crosses the same boundary. An auto-remediation with ambient authority is just a faster incident.

## Slide 14
02
REFERENCE ARCHITECTURE · INVARIANTS
Five invariants outlive every product. Each one has a test.
These are the rules we would use to evaluate any implementation — regardless of cloud, platform, policy engine or runtime. We run all five in front of your team in week ten.
INVARIANT | WHAT IT MEANS | HOW YOU TEST IT — AND WHAT A PASS LOOKS LIKE
1 Authority is explicit | No ambient access. Every action attributable to an identity and a decision. | Pick any action from the last 24 hours at random. Produce actor, human principal, decision, grant and expiry in under 60 seconds, without asking an engineer.
2 Delegation only narrows | Sub-agents and workflows receive subsets of authority — never amplification. | Have a sub-agent attempt an action its parent could not perform. It must fail closed, and the denial must appear in evidence with the attenuation reason.
3 Execution is bounded | Risk determines the enforcement and isolation boundary. | Call the backend directly, bypassing the mediation path. It must be refused at the resource — not merely at the gateway. Gateway-only enforcement is a fail.
4 Everything is observable | Policy, routing, runtime and business outcome share one correlated context. | One trace identifier joins intent → decision → grant → runtime → backend call → business outcome across at least three systems, with no manual stitching.
5 Technology is replaceable | Interfaces and responsibilities standardized; products chosen by context. | Swap the policy engine — or the gateway — behind the same contract. Zero service code changes, and evidence continuity is preserved across the swap.
Open invitation: your security and SRE teams design the adversarial cases for tests 2, 3 and 5. We would rather be broken by you in week ten than by an incident in month nine. If this room wants a sixth invariant, we will add it today.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: If you present one slide well, make it this one. Principles are cheap; principles with a stated test are an engineering commitment. Framing: "Every architecture deck has principles. Ours have tests, and we will run all five in front of your team in week ten. You are welcome to design the adversarial cases yourselves — in fact, we would prefer it." Invite the security lead in by name here. Ask them directly: "Would you add a sixth?" If they propose one, write it down on the spot and put it in the week-1 note. That single act converts the most likely blocker into a co-author. Test 3 is the one that most often fails in real estates. Flag it: "If your backend can be called directly and cannot be closed without a rewrite, we need to know that in week two, not week ten."

## Slide 15
02
REFERENCE ARCHITECTURE · NON-GOALS
What we are deliberately not doing.
Stated up front, so nobody has to discover it in week seven. Each of these is a way this class of programme reliably fails.
NOT DOING 01
A universal ontology as a prerequisite
Shared semantics grow where they materially improve discovery, policy, interoperability or assurance — bounded domain first, never enterprise-first.
NOT DOING 02
Rewriting services in WebAssembly
Portable mediation is a useful boundary pattern where the host interface matters. It is not dogma, and it is not a migration programme.
NOT DOING 03
One synchronous policy service in every request path
That is an availability incident waiting for a Tuesday. Risk tiering plus local verification with short TTLs keeps the hot path fast.
NOT DOING 04
A parallel identity, secrets or logging estate
Agents are a new class of actor inside the platform you already operate — not a new platform beside it.
NOT DOING 05
A model-autonomy showcase
The demonstration is the control path and the evidence record. Impressive agent behaviour is not the deliverable and will not be scored.
NOT DOING 06
Replacing your gateway, SIEM or identity provider
If an incumbent satisfies the responsibility, it stays. We are adding a contract, not an estate.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: This slide buys more trust than any other in section 2. Naming what you will not do — and naming it before anyone has to ask — reads as confidence rather than defensiveness. Deliver it briskly, one line each, no elaboration. The rhythm is the point. Then the pivot line into section 3: "Which raises the obvious question — if we are not building any of that, what are we actually touching in your estate? That is the next twenty-five minutes." If someone says "but our CISO will want a single choke point": the answer is item 3. One synchronous policy service in every request path is an availability incident waiting for a Tuesday. Risk tiering gives them the choke point where it matters and local verification everywhere else.

## Slide 16
03
YOUR ESTATE
You already own most of this. We are adding a contract, not an estate.
Our starting hypothesis, to be corrected by you in the next six minutes. The incumbent column is blank on purpose — we fill it together, live.
RESPONSIBILITY | [CLIENT] INCUMBENT | POSTURE
Enterprise identity | — | REUSE
Workload identity | — | EXTEND
Policy decision | — | EXTEND
Authority conveyance | — | GAP
Mediation boundary | — | GAP
Service catalog | — | REUSE
RESPONSIBILITY | [CLIENT] INCUMBENT | POSTURE
Durable workflow | — | REUSE
API management | — | REUSE
Messaging fabric | — | REUSE
Observability backend | — | REUSE
Telemetry contract | — | EXTEND
Read the colours honestly. Seven reuse-first, three extensions, two genuine gaps. If that ratio is wrong for [CLIENT], the scope on slide 24 changes — and we would rather change it now than in week six.
REUSE FIRST incumbent satisfies the responsibility; we integrate
EXTEND incumbent is close; we add a contract or a convention
GAP no incumbent; this is where engineering effort goes
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: This is a working slide, not a presentation slide. The incumbent column is deliberately empty. Fill it live, on screen, with the room. Nothing builds joint ownership faster than watching their own tool names appear in your architecture. Open with the count: "Eleven responsibilities. On our read, seven are reuse-first, two are extensions of something you already run, and two are genuine gaps. Let us find out how wrong that is." If the room disagrees with a status — change it on the spot and note it. A contested status is a week-1 discovery item, not an argument to win here. Timing: 6 minutes. This will want to run to fifteen. Cap it and push the remainder into the week-1 estate workshop.

## Slide 17
03
YOUR ESTATE · DECISION FRAMEWORK
Choose technology by responsibility, not by category.
The architecture is composable by design. Retain any layer that already satisfies its contract; replace only the gaps. We hold no commercial relationship with anything named here.
CONTROL & IDENTITY
EXECUTION, PLATFORM & EVIDENCE
RESPONSIBILITY | REPRESENTATIVE OPTIONS | WORKING POSTURE
Enterprise identity | Entra, Okta, Keycloak, cloud IAM, workforce federation | REUSE FIRST — no parallel identity estate for agents.
Workload identity | SPIFFE/SPIRE, mesh identity, cloud workload identity | ADD WHERE NEEDED — where service accounts are too blunt.
Policy decision | OPA/Rego, Cedar, OpenFGA, IAM-native ABAC | SMALL VOCABULARY — expose business concepts, not engine syntax.
Authority conveyance | Signed tokens, caveated credentials, mTLS-bound grants | HYBRID — local for routine; online for high risk.
RESPONSIBILITY | REPRESENTATIVE OPTIONS | WORKING POSTURE
Workload isolation | Containers, sandboxed containers, microVMs, confidential VMs | RISK TIERED — match isolation cost to consequence.
Durable workflow | Temporal, Argo, Camunda, cloud workflow, existing BPM | DETERMINISM FIRST — process guarantees outside model improvisation.
Telemetry contract | OpenTelemetry APIs, SDKs, collectors, semantic conventions | STANDARDIZE — one invocation context, end to end.
Observability backend | Grafana, Datadog, Splunk, Elastic, cloud APM, existing SIEM | REUSE FIRST — no separate estate solely for agents.
Selection criteria we apply throughout: explainability of decisions · deterministic evaluation · attenuation and audience binding · offline verifiability · blast-radius containment · operational maturity in your hands, not ours.
AEGISES
FULL FRAMEWORK INCLUDING KNOWLEDGE-PLANE OPTIONS IN THE LEAVE-BEHIND
Notes: Reference slide — do not read it out. Say: "This is the selection framework we will use in weeks two and three. It is in the leave-behind. I want to draw your attention to one column." Then point only at the working-posture column. That column is the opinion; the options column is deliberately neutral. Naming products you do not sell is what makes the neutrality credible. The line that matters: "We have no commercial relationship with anything named on this page. If your incumbent is not listed, that is a gap in our knowledge, not a judgement about your choice." Timing: 3 minutes maximum. Architects will read it later; do not compete with their reading.

## Slide 18
03
LANE · PLATFORM ENGINEERING & DEVOPS
You inherit a paved road, not a science project.
If adoption of the golden path requires us in the room, the product is wrong. That is a kill criterion on slide 26, not a caveat.
WHAT CHANGES
A registration step enters the service lifecycle: capability, owner, risk tier, schema, policy inheritance.
Deployment templates carry the mediation sidecar or gateway plugin and the telemetry contract by default.
A circuit breaker per capability — trippable without a deploy, by an on-call human.
Service pages show capability, owner, health, version, effective policy and the off switch in one place.
WHAT DOES NOT CHANGE
Your cluster, mesh, gateway and CI/CD. We meet the platform you can operate reliably.
Your on-call rotation and runbooks — extended, not replaced.
Your observability backend. We add semantic conventions to what you already run.
Your release cadence. Nothing here requires a platform freeze.
WHAT WE NEED FROM YOU
One non-production namespace and a deploy path we can iterate in — week 1.
A named platform engineer at 1 day/week with authority over the deployment template.
Your current golden-path definition, however informal, so we extend rather than compete.
An honest answer on p99 latency budget for the first path. This constrains the enforcement design.
You own the golden path after week twelve — so you get a vote on every row here starting Monday.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: Address the platform lead by name. This lane decides whether the golden path gets adopted or quietly routed around, and they have veto power they will never announce. Their real fear is not security — it is being handed something they have to operate at 3am that they did not design. Answer that directly: "You own the golden path after week twelve. Which means you get a vote on every one of these rows starting Monday." The strongest line on the slide: "If adoption requires us in the room, the product is wrong — and that is a kill criterion, not an excuse."

## Slide 19
03
LANE · DATA GOVERNANCE & DATA ENGINEERING
A classification you cannot enforce at access time is a label, not a control.
This is the first place in the estate where the label becomes enforceable — and the last place anyone should build a shadow data programme.
DATA GOVERNANCE & RISK
Classification becomes an input to the policy decision — actor, action, resource and data class, evaluated at the moment of access rather than asserted in a catalog.
Purpose limitation becomes expressible. A grant carries the purpose it was issued for; using it for another purpose is a denial, and the denial is evidence.
Memory is a governed service, not a transcript dump. Narrow by default, task-bound, disposable, with retention and deletion semantics you define.
We need from you: the data classes in scope, their owners, and the one class that is categorically out of bounds — by week 1.
DATA ENGINEERING
No new pipelines in this proof of concept. Curated existing sources only. If it needs an ingestion project, it is out of scope by definition.
Retrieval is evidence, never authorization. Access filtering happens in the control plane; the retrieval layer is never asked to be a security boundary.
Data products gain a capability contract — what it answers, freshness, owner, classification — reusing your catalog, not replacing it.
We need from you: catalog read access, one data engineer at 0.5 day/week, and the freshness SLA of the sources the first path depends on.
On the ontology programme: if [CLIENT] has one in flight, we are neither competing with it nor waiting for it. Everything this POC emits — capability semantics, provenance, ownership, policy context — is a structured input that programme can consume later. Slide 12 is where that boundary is drawn.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: Two audiences on one page, and they need different reassurances. Data governance is worried this is a shadow data programme that will make classification meaningless. Tell them the opposite is true: the boundary is where classification finally becomes enforceable at the moment of access rather than asserted in a catalog. Data engineering is worried about being handed a retrieval layer to run. Tell them: no new pipelines in the POC. Curated sources only, provenance required, nothing new to operate. The strongest line for governance: "A classification that cannot be enforced at the moment of access is a label, not a control. This is the first architecture in your estate where the label becomes a control." Expect the memory question. Answer it before it is asked — narrow, task-bound, disposable, deletable on request. Memory is a governed service, never an automatic transcript dump.

## Slide 20
03
LANE · AI PRACTICE
This exists so you can say yes more often.
Today every consequential capability triggers a bespoke review. Afterwards, tier 1 and tier 2 ship on a paved road and only tier 3 needs a conversation. That is the whole commercial argument for the control plane.
THE UNLOCK
A capability that fits an approved risk tier inherits its policy rather than negotiating one.
Promotion from pilot to production becomes a checklist, not a committee.
Agent-to-agent delegation becomes expressible and safe — attenuation is what makes multi-agent designs governable at all.
Failed and denied actions become training signal, because denials are evidence rather than silent errors.
NOT CONSTRAINED
Which models you use, hosted or managed, and where inference runs.
How agents are prompted, planned or orchestrated. The boundary sits between the model’s output and the world’s state — not inside the model.
Your evaluation stack and experimentation cadence.
Framework choice. The contract is at the invocation boundary, so frameworks stay replaceable too.
WHAT GETS HARDER
An agent can no longer hold a long-lived credential “just to make the demo work.” That pattern is closed deliberately.
Capabilities need a declared scope before first use. Roughly a day of work per capability, once.
“The model decided” stops being an acceptable explanation for a consequential action.
We need from you: the capability inventory for the first path, and one named practitioner at 1 day/week.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: The AI practice lead may hear this section as a constraint on their roadmap. Get ahead of that in the first sentence. Say: "Everything here exists so that you can say yes more often. Today every consequential agent capability triggers a bespoke review. After this, tier-1 and tier-2 actions ship on a paved road and only tier-3 needs a conversation." The reframe: governance is not the brake — it is the thing that makes the accelerator connected to anything. Practices without a control contract cap out at pilots. Be direct about the model-agnostic point. Nothing in this architecture constrains which models they use, where they run, or how they are prompted. The boundary sits between the model's output and the world's state.

## Slide 21
03
LANE · SECURITY, RISK & AUDIT
We do not propose a new control framework. We emit evidence the old ones accept.
Architecture evidence is translated into the frameworks [CLIENT] is already assessed against. Which of these bind you? Mark them now and we will scope the week-9 crosswalk accordingly.
ARCHITECTURE EVIDENCE | NIST AI RMF | ZERO TRUST · SP 800-207 | ISO/IEC 42001 | SOC 2 · EU AI ACT
Attribution record Actor, human principal, decision | MAP · MANAGE | Policy decision point logging | Operational planning & control | CC6 logical access · Art. 12 record-keeping
Grant scope & expiry Audience, action, TTL, attenuation | GOVERN · MANAGE | Per-session least privilege | Resource & access control | CC6 logical access
Denial evidence Refused attempts and reasons | MEASURE | Continuous verification | Performance evaluation | CC7 system operations
Correlated invocation trace Intent → outcome, ≥3 systems | MEASURE · MANAGE | Monitoring & diagnostics | Monitoring, measurement, analysis | CC7 · Art. 12 logging
Circuit breaker & revocation Time-to-stop, measured | MANAGE | Dynamic policy enforcement | Incident & nonconformity | CC7 · Art. 14 human oversight
Risk tier assignment Who decided, when, on what basis | GOVERN · MAP | Asset & resource classification | AI risk & impact assessment | Art. 9 risk management
Stated plainly, so nobody leaves with the wrong impression: a twelve-week proof of concept produces evidence samples mapped to these controls. It does not produce a certified control, an audit pass, or a compliance assertion. What it produces is a defensible case that the evidence a full implementation would generate is the evidence your assessors need.
AEGISES
CROSSWALK DELIVERED WEEK 9 · REVIEWED WITH AUDIT BEFORE READOUT
Notes: The slide that converts the security and audit lane from blocker to sponsor. Framing: "We are not proposing a new control framework. We are proposing that the architecture emit evidence in a shape your existing frameworks already accept." The crosswalk is the deliverable, not the architecture. Say it plainly: "In week nine you get a mapping document with sample evidence against each of these. Your audit team reviews it before the readout, not after." Adjust the framework column to their reality. If they are FS, add SR 11-7 and DORA. If health, HIPAA. If EU exposure, the AI Act rows matter most. Ask which frameworks bind them and mark the ones that do. Honest caveat to state aloud: a POC produces evidence samples, not a certified control. Do not let anyone leave thinking this is an audit pass.

## Slide 22
04 / THE PROOF OF CONCEPT
One path, end to end,
with the evidence to prove it —
and the criteria to stop it.
01
path — one consequential action, taken end to end through the control boundary
06
properties — attribution, attenuation, revocation, containment, evidence, bypass-resistance
12
weeks — four phases, four gates, a written go / no-go at each one
Scope discipline is not modesty. It is the only reason a twelve-week commitment is credible at all.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: Transition line into the last section: "That was the architecture. Here is what we are actually going to do about it in the next twelve weeks, and what it would take for us to tell you to stop." The three numbers are the whole scope discipline. One path. Six properties. Twelve weeks. Say them as three separate sentences with a beat between each. If the sponsor tries to widen scope here — "could we also do procurement?" — the answer is: "Yes, in phase two. Widening now is how the six properties become zero properties. The scope discipline is the reason twelve weeks is credible."

## Slide 23
04
THE POC · SCOPE
The right first path is consequential, reversible, owned, instrumented — and boring.
Five criteria. We will score candidates against them live, right now, and whatever wins becomes [FIRST PATH] for the remaining eleven slides.
1
Consequential
It writes, moves money, changes state or touches a customer. If nothing can go wrong, governing it proves nothing.
2
Reversible
A wrong action can be undone inside a working day, by a documented procedure that already exists.
3
Singly owned
One team can say yes without convening four others. Multi-owner paths are phase-two work.
4
Instrumented
It already emits enough telemetry to measure a before and an after, rather than inventing a baseline.
5
Boring
Nobody is politically defending it. Contested paths turn a twelve-week engagement into a twelve-week negotiation.
LIVE SCORING — 0 (POOR) TO 3 (STRONG)
CANDIDATE PATH | OWNER | CONSEQUENTIAL | REVERSIBLE | OWNED | INSTRUMENTED | BORING | TOTAL
Candidate A — [NAME] | — | — | — | — | — | — | —
Candidate B — [NAME] | — | — | — | — | — | — | —
Candidate C — [NAME] | — | — | — | — | — | — | —
The trap to avoid: choosing your most strategically important workflow. That is the second path. Its owner will thank you for not being the one we learned on.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: This slide is a live exercise. Do not present it — run it. Put three candidate paths on the board and score them with the room. Fifteen minutes if you have them; eight if you do not. The criterion nobody expects is the last one: boring. Say it out loud and let people laugh. "If a path is politically contested, we will spend twelve weeks in a negotiation instead of an engagement. Give us something nobody is defending." The most common failure mode is a sponsor picking their most strategically important workflow. Push back gently: "That is the second path. Its owner will thank you for not being the one we learn on." Whatever is chosen here becomes [FIRST PATH] throughout the rest of the deck. Write it down and repeat it back before moving on.

## Slide 24
04
THE POC · BOUNDARIES
In scope and out of scope, stated explicitly.
Is there anything on the right that you believed was on the left? This is the cheapest possible moment to find out.
IN SCOPE · 12 WEEKS
One consequential action on [FIRST PATH], end to end through the control boundary
Identity integration with the incumbent provider — human, workload and agent
A policy decision point with a small, business-legible vocabulary and three risk tiers
Capability grants: audience-bound, attenuable, short-lived, offline-verifiable
One mediation boundary enforcing grants in front of one real backend
Telemetry contract and correlated evidence across at least three systems
Circuit breaker with a measured time-to-stop
Golden-path templates, service page, runbook and the five invariant tests
Control crosswalk with sample evidence, reviewed with your audit team
OUT OF SCOPE · PHASE TWO
A second path, or generalisation across service families
Enterprise ontology, knowledge graph or semantic federation
New data pipelines, ingestion projects or retrieval infrastructure
Production traffic, production data, or any irreversible action
Replacing the identity provider, gateway, SIEM or observability backend
Model selection, fine-tuning, evaluation harnesses or prompt engineering
Multi-region, disaster recovery or capacity engineering
Certified controls, audit sign-off or a compliance assertion
Organisational change management beyond the one owning team
How we handle a scope request mid-engagement: anything added must displace something of equal size, and the trade is written into the weekly gate note with both names on it. We will not silently absorb scope and we will not silently drop it.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: Read the out-of-scope column aloud, in full. Every line. Skipping it is how scope creep gets its foothold — an unread exclusion is not an exclusion. Then ask the closing question and wait: "Is there anything in the right-hand column that you believed was in the left? Now is the cheapest possible moment to find that out." Someone usually names one thing. If it is small, move it and note the trade. If it is large, say: "That is a real requirement and it is phase two. Adding it now costs us one of the six properties — which one would you like to drop?" That question ends the negotiation cleanly, every time.

## Slide 25
04
THE POC · SUCCESS CRITERIA
Seven measurements. Every threshold set in week one and frozen in week two.
Targets are bracketed because we will not invent numbers about an estate we have not measured yet. Nobody moves a goalpost in week nine.
CRITERION | THE MEASUREMENT | TARGET | INSTRUMENT · WHO READS IT
1 Attribution latency | Time to produce actor, human principal, decision, grant and expiry for a randomly selected action | < [60] SEC | Evidence query · your SRE, unaided
2 Enforcement overhead | Added p99 latency on the golden path versus the measured pre-POC baseline | < [X] MS | Your APM · platform engineering
3 Time to stop | From breaker trip to last valid grant expiring, measured under sustained load | < [X] SEC | Live exercise · SRE and security
4 Attenuation integrity | Adversarial cases attempting privilege amplification through delegation, designed by your team | 100% FAIL CLOSED | Test suite · your security team
5 Bypass resistance | Direct backend calls that route around the mediation boundary | 100% REFUSED AT RESOURCE | Test suite · your security team
6 Evidence completeness | Proportion of actions whose full record reconstructs across ≥3 systems with no manual stitching | > [99] % | Trace analysis · audit reviews
7 Unassisted adoption | A second team onboards a capability to the golden path using documentation alone, with us out of the room | < [1] DAY | Observed exercise · week 11
Criterion 7 is the one that predicts whether this survives us. The other six prove the architecture works. This one proves it works without its authors in the room — which is the only version worth scaling.
AEGISES
THRESHOLDS FIXED AT GATE 1 · MEASURED WITH INSTRUMENTATION YOU KEEP
Notes: Executive slide. The thresholds are the deal. Say the honesty line first: "Every threshold in the target column is blank or bracketed on purpose. We will not invent numbers about an estate we have not measured. These get set with your team in week one and they are fixed after week two — nobody moves a goalpost in week nine." The measurement column matters more than the target column. Point at it: "Every one of these is measured by instrumentation you keep, not by us asserting it in a slide." If the sponsor asks 'what if we hit five of seven?' — that is exactly the conversation gate 3 exists for. Say so. Partial results are a legitimate outcome with a written recommendation; they are not a quiet pass.

## Slide 26
04
THE POC · KILL CRITERIA
The conditions under which we will tell you to stop.
A kill criterion is not pessimism — it is what makes a success criterion mean something. Each is checked at a named gate. We would like a sixth from this room.
IF THIS IS TRUE… | …THEN THIS IS WHAT IT TELLS US | GATE
1 Policy decision adds more than [X]ms p99 to the golden path and cannot be reduced by caching, attenuation or tiering | The enforcement model is wrong for this estate. A control nobody can afford to keep on is not a control. | 2
2 Revocation consistently takes longer than the grant TTL under sustained load | The conveyance model is wrong. If you cannot stop it faster than it expires, the off switch is decorative. | 3
3 The backend can be reached directly, and closing that route requires rewriting it | The boundary is in the wrong place for this system class — and possibly for most of your estate. | 2
4 Evidence cannot be joined into one trace across three or more systems without manual stitching | The telemetry contract is wrong, and every downstream assurance claim rests on sand. | 3
5 The owning team will not adopt the golden path without us physically in the room | The product is wrong. This is the failure mode that kills programmes six months after the consultants leave. | 4
6 [YOUR SIXTH — added today] | Proposed by this room. We will write it in before we leave. | —
How a kill decision actually works. Any criterion tripping produces a written finding within 48 hours, a joint review inside a week, and one of three outcomes: remediate with a named change and a new date, re-scope to a path where the architecture fits, or stop — with the evidence, the instrumentation and the crosswalk handed over regardless. You keep the artefacts in all three cases.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: Nobody expects this slide. That is exactly why it works. Deliver it without hedging: "These are the conditions under which we will tell you to stop paying us. Each one is checked at a specific gate, and each has a named owner on your side as well as ours." The point to make explicit: "A kill criterion is not pessimism. It is what makes the success criteria mean something. Any programme that cannot fail cannot really succeed either." Then ask for amendments and mean it: "Would you add a sixth? Would you tighten any of these?" If the security lead or the platform lead proposes one, accept it on the spot and write it in. That is decision 5 on the closing slide. Sponsors occasionally try to soften these. Hold the line politely: "If we soften the kill criteria today, the week-ten conversation becomes a negotiation instead of a measurement."

## Slide 27
04
THE POC · PLAN
Twelve weeks, four phases, four written gates.
Each gate is a one-page go / no-go, circulated 24 hours ahead so nobody reads it for the first time in the room. Starting [START DATE].
W1
W2
W3
W4
W5
W6
W7
W8
W9
W10
W11
W12
Phase 1 · Frame
Actors, actions, risk tiers
Phase 2 · Prove one path
Latency, revocation, bypass, observability
Phase 3 · Build the golden path
Registration, templates, tests, dashboards
Phase 4 · Operationalize
IAM, SIEM, ownership, SLOs, crosswalk, handover
GATE 1
Thresholds frozen
GATE 2
Path proven or re-scoped
GATE 3
Invariants tested
GATE 4
Handover accepted
GATE 1 · WEEK 2
Risk tiers agreed, first path locked, every success threshold fixed in writing.
GATE 2 · WEEK 5
The real decision point. Kill criteria 1 and 3 checked. Wrong architecture? You learn it here, for a fifth of the cost.
GATE 3 · WEEK 9
All five invariants tested with your adversarial cases. Crosswalk drafted and reviewed with audit.
GATE 4 · WEEK 12
Unassisted adoption exercise passed, ownership transferred, phase-two recommendation delivered.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: Four minutes. Walk the gates, not the phases. Phases are activity; gates are decisions, and the sponsor only cares about decisions. Say for each gate: "Written go / no-go, one page, circulated 24 hours before the meeting so nobody is reading it in the room." The phase-2 point deserves emphasis: "Weeks 3 to 5 are where we find out whether this works at all. If we are wrong, you find out in week five for a fifth of the cost, not in week twelve." Watch for the holiday question. Ask directly: "What is in this twelve-week window on your side — freezes, audits, quarter close, holidays?" Change freezes around quarter end have derailed more POCs than any technical risk on slide 30.

## Slide 28
04
THE POC · WORKING MODEL
One team with two employers.
This work succeeds when different forms of rigour challenge each other. We need a name against every row on the right before we leave this room — or a date by which we will have one.
WE BRING
Capability-security thinker
Sees ambient authority, confused deputies, replay and privilege amplification before they become implementation details.
Distributed-systems pragmatist
Assumes delay, duplication, partition, stale state and partial failure — and makes degraded behaviour explicit.
Platform product engineer
Turns control complexity into paved roads, service pages, templates and safe defaults teams willingly adopt.
Runtime performance engineer
Measures cold start, steady-state overhead, concurrency and host-call cost rather than debating by instinct.
YOU NAME — TODAY
ROLE | COMMITMENT | NAME
Executive sponsor Owns gate decisions and scope trades | Gates only | —
First-path owner Can say yes without convening four teams | 0.5 day/wk | —
Platform engineer Authority over the deployment template | 1 day/wk | —
Security / IAM engineer Designs the adversarial cases | 1 day/wk | —
Data engineer Catalog, sources, freshness | 0.5 day/wk | —
AI practitioner Capability inventory and agent design | 1 day/wk | —
SRE / assurance challenger Exercises breakers, revocation, recovery | 0.5 day/wk | —
Unnamed roles are the single most reliable predictor of a slipped gate. Not underestimated effort — unnamed people.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: The word to stress is joint. "There is no delivery team and client team. There is one team with two employers." The rigour argument is worth making explicitly: this work succeeds when different kinds of rigour challenge each other. A capability-security thinker and a platform product engineer will disagree — productively — about almost every design decision, and the architecture is better for it. Then get names. Do not leave this slide with roles unfilled. "I need a name against each of these five rows before we leave, or a date by which I will have one." Unnamed roles are the single most reliable predictor of a slipped gate. If they push back on the time commitment, be concrete: "Half a day a week for the data engineer. One day for platform. This fails if it is nobody's job."

## Slide 29
04
THE POC · DEPENDENCIES
What we need from you, and when.
If access lands in week three instead of week one, gate 2 moves to week seven. That is not a complaint — it is arithmetic, and it is the most common way this plan slips.
ACCESS
Non-production namespace and deploy path
W1
Identity provider tenant — non-prod, with admin
W1
Read access to the service catalog / CMDB
W1
Observability backend — write and query
W2
First-path backend, non-prod instance
W2
Gateway / mesh configuration in non-prod
W3
Honest question: how long does a namespace and an IdP tenant genuinely take here — not the SLA, the reality? If it is six weeks, it starts before the contract is signed.
DECISIONS
First path confirmed, with accountable owner
Today
Three risk tiers defined, and who assigns them
W1
Reuse-first incumbents confirmed
W1
Data classes in scope — and the one that is not
W1
Success thresholds fixed in writing
W2
Policy vocabulary owner named
W2
Adversarial test cases agreed with security
W4
PEOPLE & RHYTHM
Seven named roles — slide 28
Today
Weekly 45-minute working session, fixed slot
W1
Gate reviews — 60 minutes, sponsor present
W2/5/9/12
Shared channel and a single written decision log
W1
Access to your change-freeze calendar
W1
One question we need answered today: what falls inside this twelve-week window on your side — change freezes, audits, quarter close, holidays? Freezes have derailed more of these than any technical risk.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: Access is where twelve-week engagements quietly become sixteen-week engagements. Every row here has a date, and the dates are not negotiable in the sense that slipping them slips the gate — not in the sense that we will be annoyed. Say the arithmetic out loud: "If namespace access lands in week three instead of week one, gate 2 moves to week seven and the whole plan shifts. I am not being dramatic — that is just the arithmetic." The environment question is the one people underestimate. Ask directly: "How long does a new namespace and an IdP tenant genuinely take here — not the SLA, the reality?" The honest answer is usually three to six weeks, which means it must start before the contract is signed. Best possible outcome of this slide: someone says "I can get you that on Thursday" and you write their name next to it.

## Slide 30
04
THE POC · RISKS
What could go wrong, and what we do about it.
Note the pattern: almost every mitigation is early detection rather than clever engineering. These are cheap in week two and expensive in week nine.
RISK | MITIGATION | OWNER
1 Environment access slips beyond week 2 | Access requests raised on day 1, tracked in the decision log, escalated at the weekly session. Gate 1 is not complete without it. | Sponsor
2 The first path turns out to be contested or multi-owner | Score three candidates today, not one. A named fallback carries no additional cost if we switch before week 3. | Joint
3 The backend cannot enforce at the resource without a rewrite | Tested in week 3, not week 9. If true, this is kill criterion 3 and we re-scope to a path where the boundary fits. | Us
4 Policy latency exceeds the tolerable budget on the hot path | Latency budget agreed in week 1 before design. Tiering, caching and local verification designed in, not retrofitted. | Us
5 A change freeze falls inside the window | Freeze calendar reviewed in week 1; phase boundaries shifted around it rather than compressed into it. | Platform
6 Key people are pulled onto an incident | Named deputy for each of the seven roles. Written decision log means context survives an absence. | Sponsor
7 Scope widens after an encouraging demo | Every addition displaces something of equal size, recorded in the gate note with both names on it. | Joint
ASSUMPTIONS WE ARE MAKING
Is any one of these false? Three of the four change the plan materially.
→ A non-production environment exists that resembles production closely enough for latency numbers to mean something.
→ There is an incumbent identity provider we can federate with, rather than a greenfield decision.
→ The first-path backend can be configured to refuse un-mediated calls — even if that configuration does not exist yet.
→ [CLIENT] wants a capability it operates, not a demonstration it commissions.
The fourth matters most. If what you want is a demonstration, we should design a very different twelve weeks — and we would say so.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: Put the risks on the table before anyone has to go looking for them. A risk you name yourself is a risk you are managing; a risk they find is a risk you were hiding. Note the pattern deliberately: five of the seven mitigations are "find out in week one or two." Say it: "Almost every mitigation here is early detection rather than clever engineering. Nearly all of these are cheap in week two and expensive in week nine." The assumptions box is a request, not a statement. Read it and ask: "Is any one of these four false? If so, say it now — three of them change the plan materially." Risk 3 is the one most often underestimated by the room. If the backend genuinely cannot enforce, that is kill criterion 3 and it is better known in week two.

## Slide 31
04
THE POC · WHAT EXISTS WHEN
Every item is a noun you can point at.
No workstreams, no alignment, no enablement. If it cannot be opened, run or read, it is not on this slide.
DAY 1 · WEEK 1
A written autonomy frame — actors, actions, data classes, reversibility, consequence
Three risk tiers, defined, with an assignment owner
The first path named, with an accountable owner
Seven named people and a fixed weekly slot
A decision log with entries in it
Access requests raised, with dates
DAY 30 · WEEK 4
One real service running behind the control boundary in non-production
Grants being issued, verified and expiring under real invocation
A correlated evidence record you can query yourself
Measured enforcement overhead against a real baseline
A working circuit breaker with a measured time-to-stop
A frank week-5 gate paper — including whether to stop
DAY 90 · WEEK 12
A golden path: registration, policy inheritance, templates, tests, dashboards, emergency controls
Five invariant tests in your CI, run against your adversarial cases
A service page with capability, owner, health, version, effective policy and the off switch
A control crosswalk with sample evidence, reviewed by your audit team
A runbook and a second team that onboarded without us
All of it yours whether or not you continue with us
AEGISES
A CAPABILITY YOU CANNOT OPERATE WITHOUT ITS AUTHORS IS NOT A CAPABILITY
Notes: The executive's favourite slide, because it answers the only question they actually hold: "what will exist that does not exist now?" Every item is a noun — an artefact, a document, a running thing. No verbs, no "workstreams," no "alignment." If it cannot be pointed at, it is not on this slide. The day-90 line to land: "Everything in the third column is yours whether or not you continue with us. The instrumentation, the templates, the crosswalk, the evidence. That is deliberate — a capability you cannot operate without us is not a capability."

## Slide 32
05
CLOSE
Five decisions, and we start Monday.
Taken one at a time. Where we cannot decide today, we need a name and a date rather than a maybe — an undecided item with no owner becomes a slipped gate in week three.
DECISION | WHAT WE NEED TO HEAR | OWNER | STATUS
1 The first path | A named path and an accountable owner who can say yes without convening four other teams. Plus a named fallback candidate. | — | OPEN
2 Risk tiers | Three tiers, roughly defined, and who has the authority to assign a capability to one. We will sharpen the definitions in week 1. | — | OPEN
3 Reuse-first incumbents | Confirmation of the identity provider, observability backend and API gateway we integrate with rather than replace. | — | OPEN
4 The joint team and cadence | Seven names from slide 28 — or a date by which we will have them — and a fixed weekly slot starting this week. | — | OPEN
5 The kill criteria | Approved as written, tightened, or amended today — including whatever sixth criterion this room wants to add. | — | OPEN
WITHIN 24 HOURS
Written confirmation of every decision above, the access requests raised with dates, and the first weekly session in calendars. Nothing agreed in this room survives on memory alone.
WITHIN 5 WORKING DAYS
The week-1 autonomy-framing workshop — half a day, the seven named people, and the estate map on slide 16 completed properly rather than live-edited.
AEGISES
ENTERPRISE AI OPERATING MODEL · POC KICKOFF
Notes: Do not rush this. Ten minutes, and work the room decision by decision. Put the slide up and say: "I am going to ask for each of these individually. Where we cannot decide today, I want a name and a date rather than a maybe." Go one at a time. Get an answer or a date. Write it on the slide. A "we'll come back to it" with no owner is a no, and it will surface as a slipped gate in week three. Decision 5 is the one that tests whether the room believes you. If they engage seriously with amending the kill criteria — tightening them, adding one — you have a real partnership. If they wave it through, probe: "You are comfortable with all five as written? Genuinely?" Close the section by reading back what was agreed, out loud, before anyone leaves. Then send it in writing within 24 hours.

## Slide 33
Formal enough to preserve
the security properties.
Pragmatic enough to ship one useful
service before building a cathedral.
AEGISES
STANDARDIZE THE CONTROL CONTRACT · PRESERVE TECHNOLOGY CHOICE · PROVE ONE CONSEQUENTIAL PATH · THEN SCALE
Notes: The last thing you say in the room. Fifteen seconds, then stop. Do not add anything after this. Do not offer to take more questions from the front of the room — take them individually, afterwards, while people are packing up. That is where the real objections surface anyway. If you want one closing line beyond the slide: "One useful service, governed properly, teaches you more about whether this works than a cathedral nobody has moved into."

## Slide 34
A1
APPENDIX · TEMPLATE
Week-0 intake — the fields this deck is parameterised on.
Every bracketed field in the preceding 33 slides resolves from this sheet. Filled in before the session, the kickoff runs thirty minutes shorter.
ENGAGEMENT
[CLIENT]
—
[DATE] · kickoff
—
[START DATE] · week 1
—
[ENGAGEMENT ID]
—
[DOMAIN] · business area
—
Binding regulatory frameworks
—
Change freezes in window
—
FIRST PATH & THRESHOLDS
[FIRST PATH]
—
[ACTION] · the capability
—
Fallback candidate path
—
Attribution latency target
—
Enforcement overhead budget · p99
—
Time-to-stop target
—
Evidence completeness target
—
Unassisted adoption target
—
ESTATE & PEOPLE
Identity provider
—
Observability backend
—
API gateway / mesh
—
Compute platform
—
Service catalog / CMDB
—
Workflow engine
—
Data classes in scope · and out
—
Seven named roles · slide 28
—
Where this arrives filled in before the session, the kickoff runs thirty minutes shorter and slide 16 becomes a review rather than a live exercise. That is the single highest-leverage piece of preparation available.
AEGISES
APPENDIX · NOT PRESENTED
Notes: Not presented. This is the week-0 intake sheet that resolves every bracketed placeholder in the deck. Send it ahead of the session where possible. Where it arrives filled in beforehand, the kickoff runs thirty minutes shorter and the estate map on slide 16 stops being a live exercise and becomes a review. Press E on any slide to highlight every placeholder this sheet resolves.

## Slide 35
A2
APPENDIX · VOCABULARY
Six terms this deck uses precisely.
Each is commonly used loosely. Where a definitional argument starts, it usually ends here.
Ambient authority
Permission an actor holds by virtue of where it is running rather than by an explicit, attributable grant. A long-lived service-account key on a pod is ambient authority — the default state of most estates, and the thing this architecture exists to remove.
Capability grant
A short-lived, audience-bound, attenuable credential conveying a specific authorization decision to the point that enforces it. Distinct from a role, which describes what an actor is and persists indefinitely.
Attenuation
The property that a holder of authority can pass on a narrower version of it and never a wider one. This is what makes multi-agent delegation governable rather than merely observable.
Mediation boundary
The enforcement point that verifies a grant and exposes only the approved interfaces of a resource. May be a sidecar, a gateway plugin, a portable runtime or a native component — the pattern is fixed, the implementation is not.
Golden path
The supported, templated, instrumented route by which a team registers and operates a capability. Its quality is measured by adoption without its authors present — success criterion 7.
Evidence
Telemetry correlated well enough to answer a question under adversarial scrutiny. Distinct from logs, which are what you have, and dashboards, which are what you look at.
AEGISES
APPENDIX · NOT PRESENTED
Notes: Reference only. Six terms this deck uses precisely and that are commonly used loosely elsewhere. Worth pointing at if a definitional argument starts — a shared vocabulary ends most of them in under a minute.